# V47 Kick off

### 1.  Meet the team

Short individual intro round: background, personal goals, experience in past voyages, learning wishlist

### 2.  Common Goals

What is our goal for the voyage? What does success look like for you and the team?

### 3.  Agile Framework in Chingu

Roles (Voyage Team Roles video)

Voyage Overview (on Voyage Guide)

Next meet: Define and Prioritise MVP  (see Project Requirements)

see instructions step 4 on Voyage Guide

### 4. Meeting planning and availabilities

- Identify everyone's working hours & average time available each week

- Identify what weekly meetings are needed and their time each week

  - Daily standups - TBD

  - Sprint Planning - TBD

  - Sprint Review/Retrospective - TBD

  - Open topic session

- Preferred Tools - also for project management

- Review GitHub Repo

  - Github Projects will be used for Backlog & Issue Tracking

    - Project board (TBD)

### 5. Further notes

- Post your status daily in team channel

  - How am I feeling today? Use an emoji of your choice

  - What have I completed?

  - What am I working on/working on next?

  - Are there any issues I need help with?

- All team decisions will be added to the Team Decision Log (link)

- Any questions? Concerns over planning? Thoughts on the project?

### NOTES

The timeline for current and future sprints was discussed.

We have limited time for the development and we have to avoid endless feedback: we need to focus on the most important features first and deliver a functional product from the first sprint.

A product vision and goal will be discussed in our next meeting.

### ACTION ITEMS

- Daily standups as message in the morning between 7 to 10 (your local time): a message including:

  - What have I completed?

  - What am I working on/working on next?

  - Are there any issues I need help with?

  - How am I feeling today? Use an emoji of your choice

- Each member will fill up the ‘feature planning’ form and we will find our common high level features and discuss prioritisation in our dedicated meeting on 11/01/2024

- We will do a weekly video standup in addition to our Scrum ceremonies (Daily, Sprint Planning, Reviews and Retro).

- Additional voices meet for questions/ support, as needed.